Test Plan: Online Bookstore Management System

| Project Name | Online Bookstore Management System |
| --- | --- |
| Prepared By | Software Engineering Team |
| Validated By | Nguyen Pham Thanh Binh |
| Dated | 29/06/2025 |
| Plan Version | 1.0 |

1. Introduction	2

1.1 Purpose	2

1.2 Background	2

1.3 Scope	2

1.4 Project Identification	2

2. Test Approach	3

2.1 Testing Stages	3

2.2 Testing Types	4

2.2.1 GUI Testing	4

2.2.2 Functional Testing	4

2.2.3 Performance Testing	4

2.2.4 Configuration Testing	4

2.2.5 Installation Testing	5

2.2.6 Browser Testing	5

3. Test Deliverables	5

4. Environmental Needs	5

4.1 Hardware	5

4.2 Software	6

4.3 Tools	6

5. Staffing	6

5.1 Responsibilities	6

5.2 Training	6

6. Dependencies/Risks	7

6.1 Dependencies	7

6.2 Risks	7

7. Schedule and Milestones	7

7.1 Schedule	7

7.2 Milestones	7

8. Approvals	8

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the strategy and approach for testing the Online Bookstore Management System. The purpose is to ensure all system requirements are met, the platform is stable across web and mobile devices, and to minimize risks before release to users and administrators.

## 1.2 Background

The Online Bookstore Management System is a full-featured web platform that enables customers to browse, search, and purchase books online, while allowing administrators to manage inventory, orders, promotions, and user accounts. The system also provides analytics, reviews, and real-time customer support via chat.

## 1.3 Scope

In-Scope:

· - User registration and authentication (customers, admins)
- Book catalog management (add, update, remove books)
- Online purchasing and payment integration (Stripe/PayPal)
- Order management and tracking
- Customer reviews and ratings
- Shopping cart functionality
- Responsive web design (desktop, tablet, mobile)
- Email notifications (order confirmation, password reset)
- Dashboard for admins

Out of Scope:

· - Native mobile app (testing only on mobile browsers)
- Physical logistics and delivery tracking outside the system
- Third-party payment provider’s internal logic

## 1.4 Project Identification

| Document | Available | Reviewed | Author/Resource | Notes |
| --- | --- | --- | --- | --- |
| Requirements Specification | Yes | Yes | Bookstore Team | Version 1.0 |
| Functional Specification | Yes | Yes | Bookstore Team | Derived from requirements |
| Use-Case Reports | Yes | Yes | Bookstore Team | User scenarios |
| Project Plan | Yes | Yes | Bookstore Team | Project timeline |
| Design Specifications | Yes | Yes | Bookstore Team | UI/UX Mockups |
| Prototype | Yes | Yes | Bookstore Team | Demo version |
| User’s Manuals | In Progress | No | Bookstore Team | To be finalized |
| Business Model or Flow | Yes | Yes | Bookstore Team | Marketplace diagram |
| Data Model or Flow | Yes | Yes | Bookstore Team | Database ERD |
| Business Functions and Rules | Yes | Yes | Bookstore Team | Business rules outlined |
| Project or Business Risk Assessment | Yes | Yes | Bookstore Team | Risk matrix completed |

# 2. Test Approach

## 2.1 Testing Stages

- Unit Testing: Individual modules such as authentication, book catalog, and order processing.
- Integration Testing: Interface testing between frontend, backend, and payment gateways.
- System Testing: End-to-end testing of workflows including user registration, browsing, purchasing, and order management.
- Acceptance Testing: User Acceptance Testing (UAT) by stakeholders for feature validation and usability.

## 2.2 Testing Types

### 2.2.1 GUI Testing

Test Objective: Verify consistent and accessible user interface across browsers and devices.

Technique: Manual and automated testing on Chrome, Firefox, Safari, and Edge, including responsive checks on desktops, tablets, and mobile devices.

Completion Criteria: No layout issues, all controls are visible and usable, compliance with WCAG 2.1 AA standards.

Special Considerations: Test on both emulators and real devices, verify modals, error messages, and user notifications.

### 2.2.2 Functional Testing

Test Objective: Validate all features such as registration, catalog management, cart, payment, order management, and reviews.

Technique: Black-box testing based on requirements and user stories. Include positive, negative, and edge cases.

Completion Criteria: All test cases pass, errors are properly handled, and workflows behave as intended.

Special Considerations: Include multi-user scenarios, verify email delivery, test payment workflows with sandbox accounts.

### 2.2.3 Performance Testing

Performance Profiling:

- Objective: Identify slow queries and performance bottlenecks in catalog browsing, search, and checkout.
- Technique: Profilers and browser dev tools.
- Criteria: Page loads in < 3s for 95% of requests.
- Considerations: Test under both normal and peak loads.

Load Testing:

- Objective: Ensure stability with concurrent users (at least 100).
- Technique: JMeter, simulating multiple users.
- Criteria: No crashes or severe slowdowns.
- Considerations: Monitor CPU, memory, and database performance.

### 2.2.4 Configuration Testing

Objective: Ensure system functions correctly under different environments (Windows, Linux, various browsers).

Technique: Deploy and test on diverse operating systems and browsers.

Completion Criteria: All features operate without errors on supported configurations.

### 2.2.5 Installation Testing

Objective: Validate installation guides and deployment scripts.

Technique: Install on fresh server instances, test upgrades, and rollbacks.

Completion Criteria: System installs without error and all services start successfully.

### 2.2.6 Browser Testing

Objective: Verify functionality and appearance in all supported browsers.

Technique: Manual and automated regression on Chrome, Firefox, Edge, and Safari.

Completion Criteria: No browser-specific issues detected.

# 3. Test Deliverables

- This Test Plan
- Detailed Test Cases and Checklists
- Test Data Sets
- Automated Test Scripts (where applicable)
- Execution Reports and Defect Logs
- Test Summary Report
- Deployment & Installation Guide
- User Acceptance Testing Report

# 4. Environmental Needs

## 4.1 Hardware

| Machine | Configuration |
| --- | --- |
| Server | 4-core CPU, 8GB RAM, SSD, 1Gbps network |
| Client | 2-core CPU, 4GB RAM, 1920x1080 display, smartphones |

## 4.2 Software

| Machine | OS | Browser | Required Software |
| --- | --- | --- | --- |
| Server | Ubuntu 22.04 / Windows Server | N/A | Java 17+, Tomcat 10+, SQL Server |
| Client | Windows 11 / macOS / Android / iOS | Chrome, Firefox, Edge, Safari | Browser tools, Postman |

## 4.3 Tools

- Test Management: Jira, Google Sheets
- Automation: Selenium WebDriver
- Performance: JMeter
- Database: MySQL Workbench
- API Testing: Postman
- Bug Tracking: Jira, Github

# 5. Staffing

## 5.1 Responsibilities

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| Test Plan | Strategy, documentation | Test Lead |
| Test Cases | Design, documentation | QA Analysts |
| Manual Testing | Execute manual cases | Testers |
| Automated Testing | Develop/maintain scripts | Automation Engineer |
| Performance Testing | Load, stress testing | Performance Tester |
| UAT Coordination | Organize user acceptance | Business Analyst |

## 5.2 Training

- Tool Training: Selenium, JMeter, Postman
- Domain: E-commerce flows, bookstore operations
- Security: OWASP Top 10, common web threats
- Agile Testing: Continuous testing in sprints

# 6. Dependencies/Risks

## 6.1 Dependencies

- Complete development environment and deployment pipeline
- Access to payment gateway sandboxes (Stripe/PayPal)
- Sample data and test accounts
- Test environments for staging and production

## 6.2 Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Incomplete requirements | High | Medium | Frequent review with stakeholders |
| Performance bottlenecks | High | Medium | Early performance profiling |
| Third-party service outages | Medium | Low | Fallback/Mock implementations |
| Security vulnerabilities | High | Low | Code reviews, security testing |
| Schedule delays | Medium | Medium | Buffer time, parallel testing |
| Cross-browser issues | Medium | Medium | Continuous cross-browser testing |

# 7. Schedule and Milestones

## 7.1 Schedule

| Testing Type | Unit | Integration | System | UAT |
| --- | --- | --- | --- | --- |
| GUI | 02/07/2025 | 09/07/2025 | 16/07/2025 | 23/07/2025 |
| Functional | 03/07/2025 | 10/07/2025 | 17/07/2025 | 24/07/2025 |
| Performance | 04/07/2025 | 11/07/2025 | 18/07/2025 | - |

## 7.2 Milestones

| Module Name | Release Date |
| --- | --- |
| User Authentication | 06/07/2025 |
| Book Catalog Management | 13/07/2025 |
| Shopping Cart & Checkout | 20/07/2025 |
| Admin Dashboard | 27/07/2025 |
| Full System Integration | 31/07/2025 |

# 8. Approvals

| Project Manager | Quality Manager | Signature |
| --- | --- | --- |
| Nguyen Pham Thanh Binh | Le Thi Minh Thu | [Signatures] |